# WINTERVELL — MASTER PHASED SOFTWARE BUILD PROMPT

You are the principal software architect, senior product engineer, security engineer, QA lead and technical due-diligence owner for WinterVell.

Work directly in:

WinterVell repository

https://github.com/witejackel-eng/wintervell

Current deployment

https://wintervell-nu.vercel.app/

Read-only reference repository

https://github.com/witejackel-eng/cloudsun

Cloudsun belongs to the same owner and may be inspected for reusable CRM architecture and code patterns. However:

- Do not modify Cloudsun.

- Do not push commits to Cloudsun.

- Do not change its deployment.

- Do not copy Cloudsun’s .git directory.

- Do not copy secrets, production data or environment values.

- Record any reused code in WinterVell’s provenance documentation.

- Preserve WinterVell as a separate product, repository, deployment and database.

# 1. PRODUCT MISSION

Build WinterVell into a complete commercial software platform that agencies can deploy under their own brand.

WinterVell must take a prospect through this workflow:

Prospect
→ Website audit
→ Evidence-backed findings
→ Human review
→ Branded report
→ Recommended services
→ Proposal
→ Sales opportunity
→ Follow-up
→ Won client

WinterVell is not merely:

- A marketing website

- An SEO checker

- A generic CRM

- An AI wrapper

- A simulated dashboard

- A static report template

It must become a functioning, self-hostable, multi-tenant application suitable for eventual commercial licensing.

Target founding licences:

- Agency Source Licence: $799

- Studio Source Licence: $1,499

- Enterprise or exclusive arrangements: custom

Do not open purchasing until the product, licensing, documentation and delivery workflow are genuinely ready.

# 2. CURRENT STATE — DO NOT ASSUME CLAIMS ARE TRUE

Treat the current repository as an incomplete prototype.

Known problems include:

- The public site is much more complete than the actual product.

- The live site contains excessive marketing sections and decorative motion.

- Some claims describe systems that have not been implemented.

- The current database schema is not a complete WinterVell product schema.

- The current application does not contain a production audit engine.

- The existing frontend-rebuild branch must not be treated as completed merely because a specification document was added.

- Checkout is not active.

- Real licence delivery is not implemented.

- Some contact details and domains may still be placeholders.

- Simulated product interactions are mixed with language implying real functionality.

- Fictional testimonials, fake scarcity or unsupported claims may remain.

- The production deployment must not be used as proof that the full product works.

Verify the repository rather than trusting:

- README statements

- Work logs

- Commit messages

- Marketing copy

- UI labels

- Generated documentation

# 3. OPERATING MODE

This is a phased build.

## One phase per run

On every Z.ai run:

- Read docs/build/PHASE_STATUS.md.

- Identify the first incomplete phase.

- Work only on that phase.

- Complete all implementation, tests, documentation and preview deployment for that phase.

- Update the phase-status document.

- Push the phase branch.

- Open or update a draft pull request.

- Stop after the phase completion report.

Do not begin the next phase in the same run.

## First run

If docs/build/PHASE_STATUS.md does not exist:

- Begin with Phase 0.

- Do not begin Phase 1.

## Resuming work

If a phase branch or pull request already exists:

- Inspect it.

- Resume that phase.

- Do not create a duplicate phase implementation.

- Do not mark it complete based only on generated documentation.

## Branch naming

Use:

agent/wintervell-phase-00-baseline
agent/wintervell-phase-01-frontend
agent/wintervell-phase-02-data-platform
agent/wintervell-phase-03-auth-tenancy
agent/wintervell-phase-04-crm
agent/wintervell-phase-05-audit-worker
agent/wintervell-phase-06-audit-rules
agent/wintervell-phase-07-review-workflow
agent/wintervell-phase-08-reports
agent/wintervell-phase-09-proposals
agent/wintervell-phase-10-ai
agent/wintervell-phase-11-integrations
agent/wintervell-phase-12-commerce
agent/wintervell-phase-13-hardening
agent/wintervell-phase-14-launch

## Pull requests

Use one draft pull request per phase.

Do not merge into main without explicit owner approval.

Do not change the production alias while a phase remains under review.

Every phase must receive a Vercel preview deployment where the architecture supports it.

# 4. PHASE CONTROL DOCUMENT

Create:

docs/build/PHASE_STATUS.md

Use this structure:

# WinterVell Build Status

## Current production
- URL:
- Production branch:
- Production commit:
- Current product status:

## Phase status

| Phase | Name | Status | Branch | Pull request | Preview | Gate |
|---|---|---|---|---|---|---|
| 0 | Baseline and truth | Not started | — | — | — | — |
| 1 | Frontend product experience | Not started | — | — | — | — |
| 2 | Data platform | Not started | — | — | — | — |
...

## Current blockers

## Known limitations

## Next required action

## Last verified
- Date:
- Commit:
- Verified by:

Allowed statuses:

- Not started

- In progress

- Blocked

- In review

- Complete

- Reopened

A phase is only complete when its acceptance gate passes.

# 5. ENGINEERING PRINCIPLES

## Truth before presentation

Never claim a feature is implemented because:

- A screen exists

- A mock interaction exists

- A route exists

- A fixture contains data

- A button displays a success toast

- Documentation describes it

- A commit message says it works

A feature is implemented only when:

- Its real domain logic exists

- Data is persisted

- Permissions are enforced

- Errors are handled

- Tests cover its critical behavior

- The user workflow works end to end

- The documentation matches reality

## Server components by default

Use Next.js server components where practical.

Use client components only for:

- Forms

- Local interactions

- Drag and drop

- Charts

- Dialogs

- Rich editing

- Optimistic updates

- Client-side filtering where justified

## Strict TypeScript

- Do not use broad any.

- Validate external input with Zod.

- Define domain types.

- Use generated database types carefully.

- Do not duplicate conflicting representations of the same entity.

- Keep business logic out of React pages.

## Clear layers

Separate:

- UI

- Application services

- Domain logic

- Persistence

- External providers

- Background jobs

- Audit rules

- Security controls

## No fabricated success

Never make a simulated action look real.

Demo actions must visibly say:

- Demo

- Simulation

- Fixture data

- No message sent

- No website crawled

- No payment processed

# 6. PREFERRED ARCHITECTURE

Inspect the existing repository before restructuring it.

For the complete product, prefer a structure similar to:

apps/
  web/
  worker/

packages/
  database/
  contracts/
  audit-core/
  scoring/
  security/
  storage/
  email/
  ai/
  ui/
  config/

docs/
  architecture/
  build/
  deployment/
  commercial/
  legal/
  security/
  operations/

A monorepo may use Bun or another existing workspace-compatible package manager.

Do not introduce Turborepo merely for branding or fashion. Add it only if it materially improves workspace management.

If retaining a single Next.js application plus worker folder is more maintainable, document the decision in an architecture decision record.

Create:

docs/architecture/decisions/

Every major architectural decision must explain:

- Context

- Options considered

- Decision

- Trade-offs

- Reversal strategy

# 7. APPROVED OPEN-SOURCE FOUNDATION

Prefer free, commercially usable, open-source libraries.

Audit every added dependency and record:

- Package

- Version

- Licence

- Purpose

- Runtime or development use

- Transitive risk

- Attribution requirement

## Existing frontend foundation

Use existing packages where suitable:

- Next.js

- React

- TypeScript

- Tailwind CSS

- shadcn/ui

- Radix UI

- Lucide

- TanStack Table

- TanStack Query

- React Hook Form

- Zod

- dnd-kit

- Recharts

- Sonner

- cmdk

- Vaul

- date-fns

## Suggested backend and audit foundation

Evaluate and use only where appropriate:

- PostgreSQL

- Prisma

- Auth.js or the existing NextAuth implementation

- pg-boss for a PostgreSQL-backed job queue

- Playwright for browser navigation, screenshots and print-to-PDF

- Lighthouse for performance analysis

- Cheerio for deterministic HTML analysis

- robots-parser for robots.txt interpretation

- p-limit for concurrency control

- p-retry for bounded retry behavior

- Sharp for image processing

- S3-compatible storage through an adapter

- Nodemailer or a provider adapter for email

- Vitest

- Testing Library

- Playwright Test

- Gitleaks

- Trivy

- Syft or another reputable SBOM generator

Accessibility automation may use axe tooling only after:

- Its licence is documented.

- It is made clear that automated checks do not certify legal compliance.

- Findings are described as indicators requiring human review.

Do not use:

- Paid component systems

- Unlicensed templates

- Copied commercial dashboards

- Proprietary fonts without redistribution rights

- Source-available packages with unclear commercial terms

- AGPL dependencies without explicit review and approval

- Libraries that transmit product or client data unexpectedly

Remove z-ai-web-dev-sdk from the production application if it is not genuinely required at runtime.

# PHASE 0 — BASELINE, TRUTH AND ARCHITECTURE

## Objective

Establish a verified technical baseline and remove the most dangerous misleading public claims.

## Work

### Repository audit

Inspect:

- All routes

- All components

- Current database schema

- Authentication code

- API routes

- Environment variables

- Dependencies

- Existing tests

- Existing GitHub workflows

- Vercel configuration

- Demo data

- Legal documentation

- Product claims

- Current frontend-rebuild branch

- Current production deployment

### Produce authoritative documents

Create:

docs/build/BASELINE.md
docs/build/PHASE_STATUS.md
docs/build/FEATURE_MATRIX.md
docs/build/KNOWN_LIMITATIONS.md
docs/architecture/SYSTEM_OVERVIEW.md
docs/architecture/decisions/0001-application-structure.md
docs/commercial/PRODUCT_CLAIMS_REGISTER.md
docs/security/INITIAL_THREAT_MODEL.md
docs/legal/PROVENANCE.md
docs/legal/THIRD_PARTY_NOTICES.md

### Feature matrix

For every advertised capability, classify it as:

- Working

- Partially working

- Frontend only

- Simulated

- Planned

- Missing

- Broken

- Unverified

Include:

- Authentication

- Organisations

- Roles

- Prospects

- Companies

- Tasks

- Pipeline

- Audits

- Crawling

- Rules

- Evidence

- Scoring

- Reports

- PDF

- Share links

- Analytics

- Proposals

- Services

- White labelling

- AI

- Notifications

- Licensing

- Checkout

- Deployment

- Security controls

- Tests

### Immediate honesty hotfix

Without attempting the full frontend rebuild yet:

- Remove fictional testimonials.

- Remove fake scarcity.

- Remove fake remaining-licence counts.

- Remove arbitrary URL audit simulations that imply a real crawl.

- Remove unsupported “real results” language.

- Remove unsupported security claims.

- Remove fake verification badges.

- Replace .example contact information with configurable values or honest unavailable states.

- Mark the site as a product preview.

- State that purchasing is not open.

- Prevent dead checkout links.

- Ensure no page represents a simulated action as real.

### Baseline commands

Add or verify:

{
  "typecheck": "tsc --noEmit",
  "lint": "eslint .",
  "build": "next build",
  "test": "vitest run",
  "test:e2e": "playwright test"
}

Do not invent passing results.

## Phase 0 acceptance gate

Phase 0 is complete only when:

- The repository state is documented accurately.

- Every public claim has a status.

- The most misleading claims are removed from the preview site.

- Type checking runs.

- Lint runs.

- Production build runs.

- Existing failures are recorded.

- A preview deployment exists.

- No full-product claim remains without evidence.

- PHASE_STATUS.md points to Phase 1.

# PHASE 1 — FRONTEND PRODUCT EXPERIENCE

## Objective

Replace the oversized marketing prototype with a credible public website and a coherent application frontend.

This phase may still use deterministic demo repositories, but every simulated action must be labelled.

## Public site

Limit the homepage to:

- Header

- Hero

- Core workflow

- Product demonstration

- Evidence and report preview

- White-label preview

- Ownership and current release state

- Planned pricing

- Due-diligence preview

- Final CTA

Remove:

- Fictional testimonials

- Changelog from homepage

- Roadmap from homepage

- Decorative security marketing

- Competitor comparison

- Duplicate process sections

- Repeated technical grids

- Excessive gradients

- Particles

- Glow loops

- Typing animations

- Animated prices

- Fake urgency

- Auto-rotating content

## Product frontend routes

Build or refine:

/app
/app/prospects
/app/prospects/new
/app/prospects/[id]
/app/audits
/app/audits/new
/app/audits/[id]
/app/reports
/app/reports/[id]
/app/proposals
/app/proposals/[id]
/app/pipeline
/app/tasks
/app/services
/app/settings/branding
/app/settings/team
/app/settings/integrations
/sample-report

## Demo data architecture

Use typed repositories rather than importing fixture arrays directly throughout the UI.

Create:

src/demo/
  fixtures/
  repositories/
  state/
  types/

Add:

- Deterministic IDs

- Fixed demonstration dates

- No random values during render

- Reset-demo action

- Optional local persistence

- Clear demo banner

## UX requirements

- Shared application shell

- Sidebar

- Mobile drawer

- Breadcrumbs

- Command menu

- Search and filters

- Empty states

- Loading states

- Error states

- Responsive tables

- Keyboard-accessible pipeline

- Finding evidence split view

- Report builder

- Proposal builder

- Branding preview

## Phase 1 acceptance gate

- Public homepage has no more than ten principal sections.

- All required product routes render.

- No fake customer proof remains.

- No fake scarcity remains.

- Demo state is clearly labelled.

- Desktop and mobile screenshots are captured.

- No horizontal overflow.

- No hydration warnings.

- Type check, lint and build pass.

- Route smoke tests pass.

- Preview deployment works.

# PHASE 2 — DATABASE AND PLATFORM FOUNDATION

## Objective

Replace the placeholder schema with the real WinterVell data platform.

## Database

Use PostgreSQL for production.

SQLite may be retained only for isolated development tests where explicitly supported, but do not claim production parity.

Remove generic tutorial entities such as Post unless genuinely required.

## Required domain models

Implement appropriately normalized models for:

### Identity and tenancy

- User

- Account

- Session

- Verification token

- Organisation

- Organisation membership

- Role

- Permission

- Invitation

### CRM

- Company

- Contact

- Prospect

- Prospect owner

- Tag

- Note

- Activity

- Task

### Audit

- Audit

- Audit target

- Audit run

- Crawled page

- Rule execution

- Finding

- Finding evidence

- Finding revision

- Category score

- Overall score

- Screenshot

- Audit event

### Reporting

- Report

- Report section

- Report finding

- Report version

- Report share

- Report view event

### Commercial workflow

- Service

- Service category

- Proposal

- Proposal section

- Proposal item

- Proposal version

- Opportunity

- Pipeline

- Pipeline stage

- Opportunity stage history

### Configuration and operations

- Brand

- Integration

- AI provider configuration

- AI usage event

- Notification

- File asset

- Audit log

- Licence

- Entitlement

## Data requirements

- Every tenant-owned record must include organisation scope.

- Use indexes intentionally.

- Add unique constraints.

- Add cascade behavior intentionally.

- Add soft deletion only where justified.

- Use UTC timestamps.

- Record status history where commercially important.

- Avoid storing secrets in plaintext.

- Encrypt provider credentials at the application layer.

## Seed data

Create fictional demonstration seed data.

Seed operations must be:

- Idempotent

- Deterministic

- Clearly separated from production

- Safe to reset

## Phase 2 acceptance gate

- PostgreSQL schema is implemented.

- Initial migrations are committed.

- Fresh migration succeeds.

- Seed succeeds.

- Database reset succeeds in development.

- No tutorial models remain.

- Data dictionary exists.

- Entity relationship diagram exists.

- Critical constraints have tests.

- Build passes.

# PHASE 3 — AUTHENTICATION, TENANCY AND RBAC

## Objective

Implement secure organisation access and permission enforcement.

## Authentication

Implement:

- Email and password or secure magic-link path

- Secure password hashing where passwords are supported

- Session management

- Sign out

- Password reset where applicable

- Email verification where applicable

- Safe errors that do not reveal account existence

- Rate limiting

- Session revocation

Do not expose OAuth providers unless configured.

## Organisation system

Implement:

- Create organisation

- Select organisation

- Invite member

- Accept invitation

- Remove member

- Change role

- Transfer ownership with safeguards

## Roles

Initial roles:

- Owner

- Administrator

- Audit manager

- Auditor

- Sales manager

- Sales representative

- Viewer

## Enforcement

Permissions must be checked:

- Server-side

- In route handlers

- In server actions

- In background jobs

- In database access services

Hiding a button is not authorization.

## Tenant isolation

Test:

- Direct object reference attacks

- Cross-tenant IDs

- Share links

- Exports

- Attachments

- Audit runs

- Reports

- Proposals

- Activity logs

## Phase 3 acceptance gate

- Authentication works end to end.

- Organisation selection works.

- Invitations work or are explicitly disabled behind an honest adapter.

- Roles are enforced server-side.

- Cross-tenant access tests pass.

- IDOR tests pass.

- Session and rate-limit behavior are tested.

- Security documentation is updated.

# PHASE 4 — PROSPECT CRM, TASKS AND PIPELINE

## Objective

Implement the real commercial workspace before connecting audits.

## Prospect CRM

Implement:

- Create

- Read

- Update

- Archive

- Search

- Filters

- Tags

- Ownership

- Notes

- Activity history

- Contact and company relationships

- CSV export

- CSV import with validation

## Tasks

Implement:

- Assignee

- Due date

- Priority

- Status

- Prospect relationship

- Audit relationship

- Proposal relationship

- Reminders through an adapter

- Overdue views

## Pipeline

Implement:

- Configurable pipeline

- Ordered stages

- Opportunity values

- Expected close dates

- Win and loss reasons

- Stage history

- Drag-and-drop movement

- Keyboard and menu alternative

- Optimistic update

- Rollback on error

- Audit log

## Services catalogue

Implement:

- Name

- Description

- Finding categories

- Proposal wording

- Pricing model

- Starting price

- Duration

- Active status

## Phase 4 acceptance gate

A user can:

- Create a prospect.

- Add contacts and notes.

- Create an opportunity.

- Move it through stages.

- Assign tasks.

- Attach services.

- View the complete activity history.

All data must persist and respect organisation access.

# PHASE 5 — SAFE AUDIT WORKER AND CRAWLER

## Objective

Build the isolated engine that can safely inspect websites.

Do not run browser crawling inside ordinary Vercel request handlers.

Build a separate worker process or documented worker deployment.

## Queue

Use a durable queue abstraction.

Preferred initial implementation:

- PostgreSQL-backed queue

- Idempotent jobs

- Attempts

- Backoff

- Dead-letter handling

- Heartbeat or stale-job recovery

- Job cancellation

- Progress reporting

## Audit lifecycle

Statuses should include:

- Draft

- Queued

- Validating

- Crawling

- Analysing

- Review required

- Completed

- Failed

- Cancelled

## SSRF protection — critical

Before making any request:

- Parse and normalize URL.

- Allow only HTTP and HTTPS.

- Reject credentials in URL.

- Resolve DNS.

- Reject loopback addresses.

- Reject private IPv4 ranges.

- Reject private IPv6 ranges.

- Reject link-local addresses.

- Reject multicast.

- Reject cloud metadata ranges.

- Reject localhost aliases.

- Reject non-public hostnames.

- Revalidate every redirect.

- Set a redirect limit.

- Defend against DNS rebinding.

- Use connection and total timeouts.

- Limit response size.

- Validate content type.

- Limit concurrent pages.

- Limit maximum pages.

- Limit total crawl duration.

- Prevent access to internal ports and services.

- Log blocked attempts safely.

Do not rely only on string matching.

## Crawl behavior

Support:

- Start URL

- Same-origin policy

- Configurable page limit

- Depth limit

- Canonical URL handling

- Redirect handling

- robots.txt awareness

- Sitemap discovery

- Duplicate URL normalization

- Content hashes

- Screenshot capture

- DOM and response metadata

- JavaScript console errors

- Failed resource observations

## Legal and ethical control

Before a real audit begins, require the user to confirm they are authorized to assess the website or are limiting work to public, non-invasive analysis.

Do not perform:

- Authentication bypass

- Form submission

- Password guessing

- Exploitation

- Port scanning

- Vulnerability exploitation

- Destructive testing

## Phase 5 acceptance gate

- Worker runs independently from web requests.

- Safe local fixture websites can be crawled.

- Private and metadata addresses are blocked.

- Redirect-based SSRF tests pass.

- DNS rebinding defenses are tested as far as practical.

- Timeouts and page limits work.

- Failed audits provide useful errors.

- Jobs are idempotent.

- Audit progress is persisted.

# PHASE 6 — AUDIT RULES, EVIDENCE AND SCORING

## Objective

Create a modular, deterministic audit engine.

## Rule contract

Each rule must define:

- Rule ID

- Version

- Category

- Title

- Description

- Inputs required

- Execution function

- Severity logic

- Confidence logic

- Evidence builder

- Recommendation template

- Suggested service mappings

- Human-review requirement

- Test fixtures

## Audit categories

### Technical

- HTTP status

- Redirect chains

- HTTPS

- Mixed content

- Canonical URLs

- Sitemap

- Robots

- Broken internal links

- JavaScript errors

- Cache headers

- Compression

- Image dimensions

- Oversized assets

- Third-party scripts

- Structured data presence

### SEO foundations

- Page titles

- Meta descriptions

- Heading hierarchy

- Indexability

- Canonical consistency

- Internal linking

- Alternative text indicators

- Open Graph metadata

- Basic local-business signals

- Schema presence

### Performance

Use Lighthouse where practical, with:

- Tool version

- Environment metadata

- Variability warning

- Failed-run handling

- No guarantee of identical results

### Mobile experience

- Viewport configuration

- Responsive overflow indicators

- Tap-target indicators

- Font-size indicators

- Layout screenshots

### Accessibility indicators

- Automated indicators

- Labels

- Landmarks

- Heading structure

- Alternative text

- Keyboard indicators

- Contrast indicators where reliable

- Language attribute

- Form associations

Never describe this as accessibility certification.

### Conversion and UX

Some findings require human review.

Support structured manual review for:

- Value proposition

- Calls to action

- Contact visibility

- Trust

- Social proof

- Pricing clarity

- Form friction

- Objection handling

- Navigation

- Readability

### Trust and commercial signals

- Company identity

- Contact information

- Privacy policy

- Terms

- Cookie disclosures

- Refund information where applicable

- Copyright freshness

- Security indicators

- Case studies

- Testimonials

### AI-search readiness

Use honest structural indicators:

- Clear entity information

- Service descriptions

- Factual organization

- Structured data

- FAQs

- Evidence and authority signals

- Crawlable content

- Semantic structure

Do not promise inclusion or ranking in AI answers.

## Evidence model

Every finding must be traceable to:

- Rule

- Rule version

- Audit run

- Page

- URL

- Selector where relevant

- Raw observation

- Screenshot where relevant

- Timestamp

- Tool version

- Content hash

- Confidence

- Human-review status

AI-generated wording is not evidence.

## Scoring

Scoring must be:

- Versioned

- Explainable

- Reproducible

- Weighted

- Tested

- Resilient to missing data

Do not award points for rules that did not run.

Label incomplete categories.

## Phase 6 acceptance gate

- Rule registry exists.

- Rules are independently testable.

- Evidence is persisted.

- Scores reproduce from the same fixture.

- Missing-data behavior is correct.

- At least one tested rule exists in each category.

- False claims are not generated.

- Performance and accessibility disclaimers are visible.

# PHASE 7 — FINDINGS REVIEW AND AUDIT WORKSPACE

## Objective

Create the professional human-review workflow.

## Audit workspace

Implement:

- Category scores

- Severity counts

- Review progress

- Audit metadata

- Suggested services

- Crawl summary

- Failure notices

- Incomplete-data notices

## Finding workflow

Statuses:

- Unreviewed

- Verified

- Edited

- False positive

- Excluded

- Needs specialist review

Actions:

- Edit title

- Edit explanation

- Edit consequence

- Edit recommendation

- Change severity

- Change confidence with reason

- Add internal note

- Add client-facing note

- Map service

- Exclude from report

- Restore

- Mark false positive

- Verify

## History

Record:

- User

- Time

- Before

- After

- Reason

- Source

Do not overwrite original machine evidence.

## Bulk operations

Support safe bulk actions for:

- Include

- Exclude

- Assign service

- Mark for review

Do not allow destructive bulk changes without confirmation.

## Phase 7 acceptance gate

A real audit can be:

- Opened.

- Filtered.

- Reviewed.

- Edited.

- Verified.

- Prepared for reporting.

All revisions persist and are auditable.

# PHASE 8 — REPORTS, WHITE LABELLING, SHARING AND PDF

## Objective

Turn reviewed evidence into a professional client deliverable.

## Report builder

Support:

- Cover

- Executive summary

- Overall score

- Category scores

- Priority findings

- Full findings

- Quick wins

- Roadmap

- Recommended services

- Next step

- Disclaimer

- Agency footer

## Report editing

Implement:

- Section inclusion

- Section order

- Finding selection

- Copy editing

- Brand selection

- Service selection

- Pricing visibility

- Draft preview

- Versioning

## White labelling

Support:

- Agency name

- Logo

- Primary colour

- Secondary colour

- Contact details

- Website

- Address

- Report footer

- Terms URL

- Privacy URL

- Custom domain readiness

Validate logo uploads.

## Secure shares

Support:

- Random high-entropy token

- Expiry

- Revocation

- Optional password

- View logging

- No search indexing

- Tenant-safe access

- Rate limiting

## PDF

Generate PDF from the same report rendering system.

Requirements:

- Selectable text

- Page numbers

- Stable page breaks

- Repeated headers or footers where appropriate

- Working links

- Accessible document title where possible

- No clipped content

- Print-friendly charts

- Deterministic rendering

## Phase 8 acceptance gate

- A reviewed audit becomes a report.

- Report versions persist.

- Brand settings apply.

- Secure share works.

- Revocation works.

- Expiry works.

- PDF generation works.

- PDF matches the web report closely.

- Mobile and print layouts work.

# PHASE 9 — PROPOSALS, ROADMAPS AND COMMERCIAL CONVERSION

## Objective

Connect findings to sellable work.

## Finding-to-service mapping

A verified finding may generate:

- Recommended service

- Scope item

- Deliverable

- Priority

- Phase

- Effort

- Price suggestion

Always allow human editing.

## Proposal builder

Sections:

- Executive summary

- Objectives

- Current situation

- Scope

- Deliverables

- Exclusions

- Assumptions

- Dependencies

- Timeline

- Team

- Pricing

- Optional services

- Payment schedule

- Acceptance criteria

- Next step

- Legal disclaimer

## Traceability

Proposal items should retain references to:

- Finding

- Service

- Audit

- Report

- User edits

## Opportunity connection

Create or update an opportunity from:

- Report

- Proposal

- Prospect

Record:

- Value

- Stage

- Expected close

- Owner

- Follow-up date

- Activity

## Phase 9 acceptance gate

A user can:

- Select verified findings.

- Convert them into services.

- Build a roadmap.

- Build a proposal.

- Save a proposal version.

- Link it to an opportunity.

- Move the opportunity through the pipeline.

# PHASE 10 — CONTROLLED AI LAYER

## Objective

Add AI where it improves explanation and drafting without inventing evidence.

## Provider abstraction

Support:

- OpenAI-compatible provider

- Anthropic provider

- Mock provider

- Disabled state

Do not hardcode providers throughout business logic.

## BYOK

Organisation-level keys must be:

- Server-side only

- Encrypted

- Masked in UI

- Rotatable

- Deletable

- Never logged

- Never returned to the browser after saving

## Allowed AI actions

AI may:

- Explain existing evidence

- Draft executive summaries

- Rewrite recommendations

- Suggest service mapping

- Draft proposal language

- Summarize an audit

- Translate approved content

- Classify findings for review

AI must not:

- Invent findings

- Invent screenshots

- Invent evidence

- Claim a page was visited when it was not

- Claim legal compliance

- Guarantee rankings

- Produce unsourced security conclusions

- Decide final severity without deterministic or human controls

## Structured outputs

Use validated schemas.

Reject malformed output.

Record:

- Provider

- Model

- Prompt version

- Purpose

- Tokens

- Cost estimate

- User

- Organisation

- Related object

- Timestamp

- Success or failure

Do not store unnecessary client content.

## Prompt-injection resistance

Treat crawled website text as untrusted data.

- Separate instructions from content.

- Do not allow page text to redefine system behavior.

- Escape or delimit evidence.

- Limit tools.

- Validate output.

- Never expose secrets to prompts.

## Phase 10 acceptance gate

- Providers can be configured safely.

- Mock provider works without external billing.

- Structured outputs validate.

- Evidence cannot be replaced by AI text.

- Usage is logged.

- Prompt injection fixtures are tested.

- Keys do not reach the client.

# PHASE 11 — NOTIFICATIONS, ANALYTICS AND INTEGRATIONS

## Objective

Complete the operational workflows without coupling the product to one vendor.

## Email adapter

Support:

- Console transport in development

- SMTP

- Optional provider implementation

Templates:

- Invitation

- Password reset

- Report shared

- Proposal shared

- Follow-up reminder

- Audit completed

- Audit failed

## Notifications

Implement:

- In-app notifications

- Read state

- Links to related records

- Preference controls

- Deduplication

## Report analytics

Track privacy-conscious events:

- Report opened

- Section viewed where appropriate

- CTA clicked

- Proposal opened

Do not use:

- Covert fingerprinting

- Invasive session replay

- Hidden tracking unrelated to the report

- Collection of unnecessary personal data

Clearly disclose analytics.

## Integrations architecture

Create adapters for future:

- Email

- Storage

- AI

- Analytics

- Checkout

- Webhooks

Show honest statuses:

- Available

- Configured

- Not configured

- Planned

- Disabled

## Phase 11 acceptance gate

- Notification persistence works.

- Development email transport works.

- Provider failure is handled.

- Report events are recorded.

- Privacy disclosure exists.

- Integrations do not falsely appear connected.

# PHASE 12 — LICENSING, CHECKOUT AND SOURCE DELIVERY

## Objective

Build a safe commercial distribution workflow.

Do not begin this phase before the core product is functional.

## Licence products

### Agency Source Licence

- One legal business

- One production deployment

- Client-facing white labelling

- Commercial use of reports and services

- Internal code modification

- No source redistribution

- No source resale

### Studio Source Licence

- Up to five agreed deployments

- Multiple brands

- Controlled client deployments

- Extended update period

- No public source redistribution

### Enterprise

- Contract-specific rights

- Optional implementation

- Optional IP assignment

- Custom deployment rights

## Licence enforcement

Licence validation must:

- Fail gracefully

- Never delete data

- Never block data export

- Include an offline grace period

- Explain restricted actions

- Avoid transmitting client or audit data

- Support key rotation

- Support revocation through an authorized process

Do not implement abusive remote kill switches.

## Checkout

Use a provider adapter.

Possible providers include:

- Lemon Squeezy

- Paddle

- Stripe

- Gumroad where appropriate

Requirements:

- Signed webhook verification

- Idempotent fulfilment

- Correct product mapping

- Customer email verification

- Purchase record

- Licence issuance

- Receipt handling

- Refund or dispute handling

- Audit log

- Safe retry

## Source delivery

Do not expose the private repository publicly.

Implement a secure, documented delivery process, such as:

- Verified repository invitation

- Time-limited release archive

- Buyer portal

- Manual fulfilment with status tracking

The process must include:

- Licence document

- Version

- Commit or release tag

- Checksum

- Installation guide

- Environment checklist

- Support details

## Phase 12 acceptance gate

- Test checkout works in sandbox.

- Webhook signatures are verified.

- Duplicate webhooks do not duplicate licences.

- Correct licence is issued.

- Source delivery requires verified purchase.

- Delivery is logged.

- No private source is exposed publicly.

- Legal documents are clearly marked for professional review.

# PHASE 13 — SECURITY, RELIABILITY AND DUE DILIGENCE

## Objective

Prepare the product for serious buyer inspection.

## Security review

Test and document:

- Authentication

- Authorization

- Tenant isolation

- IDOR

- CSRF

- XSS

- SSRF

- Open redirects

- File uploads

- Rate limiting

- Session security

- Password handling

- API key handling

- Webhook verification

- Share links

- Audit logs

- Error leakage

- Prompt injection

- Dependency risk

- Secret exposure

- Security headers

- CSP

- Frame protection

- MIME protection

## Reliability

Implement:

- Structured logs

- Request IDs

- Worker job IDs

- Error boundaries

- Retry policy

- Dead-letter handling

- Health checks

- Graceful shutdown

- Backup documentation

- Restore documentation

- Database migration policy

- Rollback instructions

## Test suite

Use:

- Unit tests

- Integration tests

- Authorization tests

- Tenant-isolation tests

- Worker tests

- SSRF tests

- Scoring tests

- Report tests

- PDF tests

- Webhook tests

- E2E tests

- Accessibility checks

- Responsive checks

## Supply chain

Produce:

sbom.json
docs/legal/DEPENDENCY_LICENCES.md
docs/legal/ASSET_RIGHTS_REGISTER.md
docs/legal/AI_ASSISTED_CODE_REGISTER.md
docs/legal/CONTRIBUTOR_REGISTER.md
docs/security/SECURITY_OVERVIEW.md
docs/security/RESPONSIBLE_DISCLOSURE.md
docs/operations/BACKUP_AND_RESTORE.md
docs/operations/INCIDENT_RESPONSE.md

Flag:

- GPL

- AGPL

- SSPL

- BUSL

- Source-available licences

- Non-commercial clauses

- Unknown licences

- Abandoned dependencies

## Legal honesty

Prepare drafts, but label that qualified legal review is required for:

- Commercial licence

- EULA

- Privacy policy

- Data processing addendum

- Refund policy

- Terms

- Trademark clearance

- IP assignment

- Contributor agreements

Do not claim legal clearance.

## Phase 13 acceptance gate

- Critical security tests pass.

- High-risk findings are fixed or release-blocked.

- SBOM exists.

- Dependency licences are reviewed.

- Assets have traceable rights.

- Secrets scan passes.

- Backup and restore procedure has been tested.

- Due-diligence package is coherent.

- Known limitations are public.

# PHASE 14 — PRODUCTION LAUNCH AND SALES SITE

## Objective

Launch only the functionality that actually exists.

## Production deployment

Verify:

- Separate production database

- Separate worker

- Production environment variables

- Production storage

- Email configuration

- Domain

- TLS

- Monitoring

- Backups

- Error reporting

- Rate limits

- Checkout production mode

- Source-delivery workflow

- Support email

- Security email

## Public website

Now rebuild claims based on the completed feature matrix.

The homepage should show:

- Real product screens

- Real workflow

- Real sample report

- Real deployment documentation

- Real pricing

- Real due-diligence files

- Honest limitations

Do not reintroduce:

- Fictional testimonials

- Fake customer logos

- Fake scarcity

- Fake reviews

- Unsupported statistics

- Decorative over-animation

- Simulated product proof presented as real

## Product proof

Provide:

- Read-only demo

- Fictional demonstration workspace

- Sample audit

- Sample report

- Sample proposal

- Architecture overview

- Security overview

- Licence preview

- Deployment guide

## Launch gate

The product may be described as commercially available only when:

- Checkout is functional.

- Licence issuance works.

- Source delivery works.

- Installation documentation works.

- Production audits run.

- Reports and PDFs work.

- Proposals work.

- Tenant isolation is tested.

- Support contact is active.

- Known limitations are published.

## Phase 14 acceptance gate

- Production smoke tests pass.

- Production audit succeeds.

- Report and PDF succeed.

- Proposal workflow succeeds.

- Test purchase succeeds.

- Licence delivery succeeds.

- No placeholder domains remain.

- No placeholder emails remain.

- Metadata and sitemap use the production domain.

- Product claims match implementation.

- Release is tagged.

- Changelog is updated.

- Buyer handover package exists.

# 8. REQUIRED SECURITY STANDARDS THROUGHOUT ALL PHASES

Never postpone these until the end:

- Organisation scope in every query

- Server-side authorization

- Input validation

- Safe error responses

- Secret redaction

- Rate limiting

- Audit logs

- File-type validation

- Size limits

- Output encoding

- Dependency review

- Environment separation

- No secrets in browser bundles

- No secrets in logs

- No secrets in Git

- No arbitrary code execution

- No unsandboxed user-provided scripts

Any critical security issue blocks phase completion.

# 9. REQUIRED USER EXPERIENCE STANDARDS

Every feature must include:

- Loading state

- Empty state

- Error state

- Permission-denied state

- Mobile state

- Keyboard behavior

- Success feedback

- Destructive-action confirmation

- Clear status language

Do not rely only on colour to communicate state.

Use:

- Semantic HTML

- Visible focus

- Proper labels

- Correct heading order

- Accessible tables

- Accessible dialogs

- Reduced-motion support

- Sufficient contrast

# 10. REQUIRED DOCUMENTATION

Maintain throughout the build:

README.md
CHANGELOG.md
SECURITY.md
CONTRIBUTING.md
.env.example

docs/
  architecture/
  build/
  commercial/
  deployment/
  legal/
  operations/
  product/
  security/

Documentation must distinguish:

- Current behavior

- Demo behavior

- Planned behavior

- Optional integrations

- Known limitations

Never document a planned feature as completed.

# 11. ENVIRONMENT CONFIGURATION

Maintain a comprehensive .env.example containing placeholders only.

Potential groups:

# Application
NEXT_PUBLIC_APP_URL=
APP_SECRET=
ENCRYPTION_KEY=

# Database
DATABASE_URL=
DIRECT_DATABASE_URL=

# Authentication
AUTH_SECRET=
AUTH_EMAIL_FROM=
AUTH_SMTP_URL=

# Worker
WORKER_CONCURRENCY=
AUDIT_MAX_PAGES=
AUDIT_MAX_DEPTH=
AUDIT_TIMEOUT_MS=
AUDIT_MAX_RESPONSE_BYTES=

# Storage
STORAGE_DRIVER=
S3_ENDPOINT=
S3_REGION=
S3_BUCKET=
S3_ACCESS_KEY_ID=
S3_SECRET_ACCESS_KEY=

# AI
AI_PROVIDER=
OPENAI_API_KEY=
ANTHROPIC_API_KEY=

# Checkout
CHECKOUT_PROVIDER=
CHECKOUT_WEBHOOK_SECRET=
AGENCY_PRODUCT_ID=
STUDIO_PRODUCT_ID=

# Email
EMAIL_PROVIDER=
EMAIL_FROM=
SMTP_URL=

# Observability
LOG_LEVEL=
ERROR_REPORTING_DSN=

Do not require all integrations for local development.

Provide safe mock or console adapters.

# 12. PHASE COMPLETION REPORT

At the end of every phase, return:

- Phase number and name

- Status

- Branch

- Pull request

- Commit SHA

- Preview deployment

- Objective completed

- Files created

- Files significantly changed

- Files deleted

- Database changes

- API changes

- UI changes

- Security controls added

- Tests added

- Commands run

- Exact test results

- Build result

- Console errors

- Runtime errors

- Accessibility checks

- Responsive checks

- Known limitations

- Blockers

- Claims that may now be made publicly

- Claims that still must not be made

- Required human review

- Exact next phase

Do not use vague statements such as:

- Everything works

- Production-ready

- Fully secure

- Complete

- Enterprise-grade

Provide verifiable evidence.

# 13. FAILURE RULES

If a phase cannot pass:

- Do not mark it complete.

- Do not begin the next phase.

- Record the blocker.

- Fix what can be fixed.

- Preserve a reproducible state.

- State the exact command or input required to continue.

If credentials are missing:

- Implement and test through a safe mock or sandbox.

- Record the missing configuration.

- Do not pretend production integration is live.

If a library has unclear licensing:

- Stop using it.

- Find a safer alternative.

- Record the decision.

If implementation conflicts with product truth:

- Prefer honesty.

- Remove the claim.

- Do not fake the feature.

# 14. FIRST EXECUTION INSTRUCTION

Begin now with Phase 0 only.

Do not begin Phase 1 during this run.

The Phase 0 result must establish the factual state of:

- The repository

- The production deployment

- The existing frontend

- The database

- The product claims

- The test suite

- The current architecture

- The Cloudsun-derived provenance

- The exact path to Phase 1

Create the Phase 0 branch, implement the honesty hotfix, run the baseline checks, deploy a preview, open a draft pull request and provide the full phase completion report.